**Website Proposal for**

**Bangai Tour and Travel,**

**Indonesia.**

Dear Bangau Tour and Travel Indonesia Team,  
  
As a passionate and dedicated Software engineer (Front-end developer), I’m thrilled to propose the development of a dynamic and user friendly website for Bangai Tour & Travel Indonesia. Your company Shares Commitment to the Tour and travel Trips that inspires me a lot which makes me more Interested to develop a clean and impactful website for online presence which will amplify your mission amicably.

The website will be a powerful tool that will educate the public about the Tour and travel activities in Bangai Island, the importance of tourism and relaxation activities in general.

I will create Interactive and dynamic ui/ux features which will engage visitors, including Trips with various destination across bangai island, newsletter signup form.

This website will also adapt seamlessly to various browser and gadget, ensuring a smooth transition from different devices both Desktop, Tablets and mobile phones, and also with language translator for all global languages/users.

I will also implement and integrate a secured payment gateway (Stripe payment gateway) with the latest technologies which will enable supporters across the globe to seamlessly book and make a reservation through the websites.

Furthermore, it’s appropriate to enhance the website user engagement by implementing a live chat bot features which visitors can ask questions lively, seek instant information and communicate with your company SM ( Social Media ) representative in real time.

**TIME FRAME**

**\_\_\_\_\_**

Due to the development process which will undergo series of stages like, planning of site structure, gathering requirements, design mockups, creating wireframes, Rigorous testing both with testing with jest, incremental development and testing across browsers and devices before launching.

With my time management skills, this project (7 pages) will be ready on or before 11weeks (2 months and 21days), approximately.

**BUDGET ESTIMATE**

**\_\_\_\_\_**

Based on the timeline and the prescribed features, I estimate the cost of this project to be within the range **$650 (IDR 9,230,175.00)** includes hosting service for one year and free version control (maintenance) for one year

**I’m also open for discussing adjustment based on your needs and most priorities.**

In conclusion, I will be much excited if given the opportunities to contribute to **Bnagai Tour & travel Indonesia** online presence, lets create this website that will not only informs, but also inspires actions.

Looking forward to your feedback and collaboration.

Warm Regards,  
Mr Smith.